SOFTWARE REQUIREMENTS SPECIFICATION

Smart Tourism Management System

IEEE-style SRS with Agile Delivery Plan

| Document control | Value |
| --- | --- |
| Version | 1.0 |
| Status | Baseline for course project |
| Prepared for | Agile Development Process course |
| Product type | Responsive web application / MVP |
| Date | 2026-08-04 |

Purpose

This specification defines an implementable, course-scale Smart Tourism Management System. It deliberately prioritizes a usable MVP, traceable requirements, iterative delivery, and demonstrable Agile artifacts over live commercial integrations.

# Document Revision History

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 2026-08-04 | Project Team | Initial SRS baseline for backlog refinement and sprint planning |

# Table of Contents

1. Introduction

2. Overall Description

3. Stakeholders, Personas, Vision and Scope

4. Functional Requirements

5. Non-functional Requirements

6. Agile Requirements: User Stories, Backlog and Sprints

7. Use Cases

8. Architecture, Data Model and APIs

9. Business Rules and Data Dictionary

10. UI, Security, Testing and Risk Management

11. Future Enhancements, Glossary and Appendices

# 1. Introduction

## 1.1 Purpose

The Smart Tourism Management System (STMS) helps travelers discover destinations and attractions, build an itinerary, estimate trip cost, save plans, and optionally request local-guide or accommodation reservations. It provides administrators with tools to curate destination content and oversee requests. This SRS is both an academic submission and an implementation contract for a Codex-built web MVP.

## 1.2 Scope

In scope: authenticated tourist accounts; destination and attraction catalog; search/filter; wishlist; trip creation; editable day-wise itinerary; budget estimation; reviews; booking/request workflow; admin content management; responsive interface.

Out of scope for MVP: real payment capture, airline/train ticketing, guaranteed live inventory, emergency dispatch, and production-grade AI. Integrations may be represented by mocks or links.

Primary deployment assumption: India-first content and INR currency, with an architecture that supports internationalization later.

## 1.3 Definitions and References

| Term | Meaning |
| --- | --- |
| MVP | Minimum Viable Product delivered within the course timeline. |
| Tourist | Authenticated end user planning or managing a trip. |
| Itinerary | A dated/day-wise plan containing selected attractions and travel notes. |
| Booking request | Non-payment request for a hotel or guide; it can be confirmed, rejected, or cancelled. |
| Admin | Authorized user who moderates content and booking requests. |

# 2. Overall Description

## 2.1 Product Perspective

STMS is a standalone, responsive web application using a browser client, REST API, relational database, and optional map/weather/recommendation adapters. The MVP must continue to work when optional external services are unavailable by showing seeded data and clear status messages.

## 2.2 Product Functions

Register, authenticate, and manage user profile.

Browse, search, filter, and view destinations and attractions.

Save destinations/attractions to a wishlist.

Create trips and generate/edit day-wise itineraries.

Estimate a budget from selected components and track planned versus estimated total.

Submit reviews and booking requests; track request status.

Allow administrators to manage catalog content and moderate reviews/requests.

## 2.3 User Classes

| Class | Description | Access |
| --- | --- | --- |
| Guest | Unregistered visitor exploring public content. | Browse/search only. |
| Tourist | Registered traveler. | Personal trips, wishlists, reviews and requests. |
| Admin | Course-project administrator/content curator. | Catalog, moderation, dashboard and request management. |
| Guide/Hotel partner (future) | Provider responding to requests. | Not required in MVP; represented through admin workflow. |

## 2.4 Operating Environment

Modern Chromium, Firefox, Safari, or Edge browser; mobile viewport >= 360px.

Node.js/TypeScript web stack recommended: React/Next.js or equivalent client; Express/NestJS or Next API routes; PostgreSQL/SQLite for development.

HTTPS in deployed environments; local development may use HTTP.

## 2.5 Assumptions and Constraints

| Type | Item |
| --- | --- |
| Assumption | Destination, attraction, hotel, and guide seed data are accurate enough for a demo but not a commercial inventory feed. |
| Assumption | One student/team acts as Admin during demo. |
| Constraint | Five short sprints; features must be independently demonstrable. |
| Constraint | No live financial transaction or collection of card data. |
| Constraint | Map/weather/AI providers are optional and must be mockable. |
| Constraint | Personal data is limited to account and travel-planning data required by the MVP. |

# 3. Stakeholders, Personas, Vision and Scope

## 3.1 Stakeholders

| Stakeholder | Interest / responsibility |
| --- | --- |
| Tourists | Fast discovery, credible information, clear planning and cost visibility. |
| Project team | Build, test, demonstrate, and maintain a course-scale MVP. |
| Faculty/evaluator | Assess Agile process, requirements traceability, quality, and working increments. |
| Tourism content administrator | Maintain destinations/attractions and manage user-generated content. |
| Local providers | Potential future recipients of guide/hotel requests. |
| External service providers | Optional map, weather, and recommendation data suppliers. |

## 3.2 Personas

| Persona | Goals | Pain points | Needs |
| --- | --- | --- | --- |
| Aarav, 21, student traveler | Plan a 3-day low-cost trip with friends. | Information is fragmented; budgets become unclear. | Filters, itinerary, transparent estimate. |
| Meera, 34, family traveler | Find family-friendly places and stays. | Unsafe/irrelevant suggestions; little time. | Accessible details, ratings, simple planning. |
| Ravi, 29, solo explorer | Discover local experiences and a guide. | Generic lists and uncertain local contacts. | Interest-based discovery and request tracking. |
| Nisha, content admin | Keep listings trustworthy. | Outdated content and abusive reviews. | CRUD, moderation, status visibility. |

## 3.3 Product Vision

For travelers who need a simple, reliable way to plan a trip, STMS is a web platform that combines destination discovery, itinerary building, and practical cost visibility. Unlike fragmented tourism websites, it maintains a single personal trip workspace and a curator-managed catalog.

## 3.4 Success Measures

A new tourist can create an account, find a destination, add two attractions, create a 2-3 day trip, and see an estimate in under 10 minutes during usability testing.

At least 80% of defined MVP acceptance criteria pass before final demo.

Each sprint ends with a running increment and retrospective actions.

# 4. Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-01 Authentication | The system shall allow a guest to register using name, email, and password; email must be unique. |
| FR-02 Session management | The system shall authenticate registered users and allow logout; protected resources shall reject unauthenticated access. |
| FR-03 Profile | The system shall allow a tourist to view and update display name, phone (optional), preferences, and default budget range. |
| FR-04 Destination catalog | The system shall list published destinations with name, region, category, summary, image, rating, and indicative daily cost. |
| FR-05 Search and filters | The system shall search destinations/attractions by keyword and filter by category, interest, budget range, suitability, and rating. |
| FR-06 Destination details | The system shall show description, attractions, seasonality, hours/fees when available, map coordinates, and reviews. |
| FR-07 Wishlist | The system shall let a tourist add/remove a destination or attraction from their private wishlist. |
| FR-08 Trip creation | The system shall create a trip with title, destination, start/end date, traveler count, budget, and travel style. |
| FR-09 Itinerary | The system shall create one itinerary day per trip date and let tourists add, remove, reorder, and annotate activities. |
| FR-10 Recommendation | The system shall propose destinations/attractions based on interests, budget, days, and travel style using deterministic rules in MVP. |
| FR-11 Budget estimate | The system shall calculate and display estimated stay, transport, activity, food, and total costs; users may override component values. |
| FR-12 Reviews | The system shall allow a tourist with a verified account to submit one 1-5 rating and text review per destination; admin can hide reviews. |
| FR-13 Booking requests | The system shall allow a tourist to submit/cancel a non-payment hotel or guide request and view its status. |
| FR-14 Admin content management | The system shall allow an admin to create, edit, publish/unpublish, and delete destination and attraction records. |
| FR-15 Admin moderation | The system shall allow an admin to approve/hide reviews and update booking-request status with a note. |
| FR-16 Error handling | The system shall present actionable validation/errors without exposing stack traces or sensitive data. |

# 5. Non-functional Requirements

| ID | Requirement |
| --- | --- |
| NFR-01 Performance | 95% of catalog/list API requests shall complete within 2 seconds with the course demo dataset on a local/deployed environment. |
| NFR-02 Availability | Optional integrations shall fail gracefully; core catalog/trip functions remain usable with local seed data. |
| NFR-03 Usability | Core tasks shall be reachable within three primary navigation levels; forms shall provide inline validation. |
| NFR-04 Accessibility | Target WCAG 2.1 AA essentials: semantic labels, keyboard access, visible focus, contrast >= 4.5:1, meaningful alt text. |
| NFR-05 Responsiveness | All core screens shall support 360px to desktop widths without horizontal scrolling. |
| NFR-06 Security | Passwords shall be salted/hashed; authorization shall be enforced server-side; input shall be validated and output encoded. |
| NFR-07 Privacy | Only necessary personal data shall be stored; users can edit their profile; secrets never appear in client source or logs. |
| NFR-08 Maintainability | Code shall use modular components/services, linting, documented environment variables, and a seeded development database. |
| NFR-09 Reliability | Mutating requests shall return clear success/failure states and avoid duplicate booking requests where practical. |
| NFR-10 Auditability | Admin moderation/status changes shall store actor, timestamp, old/new status where feasible. |

# 6. Agile Requirements

## 6.1 User Stories and Acceptance Criteria

| ID | User story | Acceptance criteria |
| --- | --- | --- |
| US-01 | As a guest, I want to register and sign in so that I can save travel plans. | Given valid unique credentials, when I register, then an account is created and I can sign in; duplicate email is rejected. |
| US-02 | As a tourist, I want to search and filter destinations so that I can shortlist relevant places. | Given catalog data, when I apply keyword/filters, then only matching published records appear and filters are visible. |
| US-03 | As a tourist, I want to view destination details so that I can decide whether to visit. | Given a published destination, when I open it, then I see summary, attractions, estimate, suitability, and available reviews. |
| US-04 | As a tourist, I want to save places so that I can revisit them. | When signed in and I save/remove a place, then the wishlist updates and remains correct after refresh. |
| US-05 | As a tourist, I want to create a dated trip so that I can organize my journey. | When dates and required fields are valid, then a trip is created with one itinerary day per date. |
| US-06 | As a tourist, I want to edit itinerary activities so that the plan fits my preferences. | When I add/reorder/remove an activity, then the day view and saved trip reflect the new order. |
| US-07 | As a tourist, I want a cost estimate so that I can stay within budget. | When trip inputs change, then component totals and total recalculate; overrides are clearly distinguished. |
| US-08 | As a tourist, I want recommendations so that I can find suitable places faster. | When I supply preferences, then ranked suggestions explain at least one matching reason. |
| US-09 | As a tourist, I want to submit a review so that I can share my experience. | Given a rating 1-5 and valid text, when submitted, then it is visible as pending/approved according to policy. |
| US-10 | As a tourist, I want to request a hotel or guide so that I can express interest without paying online. | When required request fields are valid, then a request is created as Pending and can later be cancelled. |
| US-11 | As an admin, I want to manage catalog entries so that tourist information stays current. | When admin publishes/unpublishes content, then public catalog visibility changes accordingly. |
| US-12 | As an admin, I want to moderate reviews/requests so that content and workflow stay trustworthy. | When I change status with an optional note, then the user sees the current status and the action is logged. |

## 6.2 Product Backlog

| ID | Backlog item | Stories | Priority | SP |
| --- | --- | --- | --- | --- |
| PB-01 | Authentication & roles | US-01 | Must | 8 |
| PB-02 | Catalog + search/filter | US-02,03 | Must | 13 |
| PB-03 | Wishlist | US-04 | Should | 5 |
| PB-04 | Trip & itinerary | US-05,06 | Must | 13 |
| PB-05 | Budget estimator | US-07 | Must | 8 |
| PB-06 | Rule-based recommendations | US-08 | Should | 8 |
| PB-07 | Reviews | US-09 | Should | 5 |
| PB-08 | Booking request workflow | US-10 | Could | 8 |
| PB-09 | Admin CMS + moderation | US-11,12 | Must | 13 |
| PB-10 | Responsive/a11y/testing/deploy | NFRs | Must | 13 |

## 6.3 Five-Sprint Plan

| Sprint / Goal | Selected scope | Increment | Review evidence |
| --- | --- | --- | --- |
| Sprint 1: Foundation | PB-01, initial PB-02 | Project setup, schema, auth, role guard, seeded catalog, CI/lint. | Sign-in and public catalog demo. |
| Sprint 2: Discovery | Remaining PB-02, PB-03 | Search/filter, detail page, wishlist, responsive navigation. | Tourist discovers and saves places. |
| Sprint 3: Planning | PB-04, PB-05 | Trip CRUD, itinerary days/activities, estimator, validation. | Tourist builds a costed itinerary. |
| Sprint 4: Smart workflow | PB-06, PB-07, PB-08 | Rule recommendations, reviews, booking requests and status. | Personalized suggestion and request demo. |
| Sprint 5: Operations & quality | PB-09, PB-10 | Admin CRUD/moderation, security hardening, accessibility, tests, deploy/demo. | End-to-end release candidate. |

## 6.4 Ceremonies and Definition of Done

Sprint planning: select prioritized stories, estimate in story points, identify test tasks and a sprint goal.

Daily stand-up: yesterday, today, blockers (or an asynchronous equivalent for student schedules).

Review: demo working software against acceptance criteria; collect feedback.

Retrospective: record one improvement action and track it in the next sprint.

Definition of Done: code reviewed by teammate where possible; lint/build pass; tests for changed core logic; acceptance criteria demonstrated; no critical known defect; documentation/backlog updated.

# 7. Use Cases

| ID / Name | Actor | Goal | Main flow | Postcondition |
| --- | --- | --- | --- | --- |
| UC-01 Register / Sign in | Guest | Create an account or start a session. | Guest submits valid registration or login form. | Account/session created; errors identify invalid fields. |
| UC-02 Discover destination | Guest/Tourist | Find suitable destination. | User searches/filter catalog, opens details. | Matching published results and detail shown. |
| UC-03 Plan trip | Tourist | Create editable trip plan. | Tourist supplies trip details, adds/reorders activities. | Saved trip has valid dated itinerary. |
| UC-04 Estimate budget | Tourist | Understand likely costs. | Tourist views/edits components. | Totals are recalculated and retained. |
| UC-05 Submit request | Tourist | Request guide/hotel contact. | Tourist selects provider and date range, submits. | Pending request and confirmation shown. |
| UC-06 Manage content | Admin | Curate catalog. | Admin creates/edits/publishes destination/attraction. | Published content is searchable by tourists. |
| UC-07 Moderate | Admin | Control review/request quality. | Admin changes review/request status. | Status and audit detail update. |

# 8. System Architecture, Data Model and APIs

## 8.1 Logical Architecture

Browser UI (React/Next.js) -> REST API / application services -> relational database. Optional adapters isolate Map, Weather, and Recommendation sources. Authentication middleware protects user/admin routes; role authorization happens in the API, never solely in the UI.

| Layer | Responsibilities | Suggested implementation |
| --- | --- | --- |
| Presentation | Responsive pages, forms, state, accessibility. | React + TypeScript, component library/CSS. |
| API / Controller | Validation, HTTP status, auth boundary. | Next API routes / Express / NestJS. |
| Domain services | Trip planner, budget calculator, recommendation rules, moderation. | Typed service modules with unit tests. |
| Persistence | Transactions, indexes, migrations, seed data. | PostgreSQL (SQLite acceptable for demo). |
| External adapters | Map, weather, image/recommendation integrations; fallbacks. | Provider interface + mock implementation. |

## 8.2 Database Schema

| Entity | Key fields / relationships |
| --- | --- |
| users | id PK, name, email UQ, password_hash, role, phone?, preferences_json, created_at |
| destinations | id PK, name, slug UQ, city, state, category, summary, daily_cost, latitude?, longitude?, status, image_url? |
| attractions | id PK, destination_id FK, name, category, description, entry_fee, duration_min, opening_hours, suitability_json, status |
| trips | id PK, user_id FK, destination_id FK, title, start_date, end_date, travelers, budget, style, status |
| itinerary_days | id PK, trip_id FK, day_date, day_number, notes |
| itinerary_items | id PK, itinerary_day_id FK, attraction_id FK?, title, start_time?, duration_min?, sequence, estimated_cost, notes |
| budget_items | id PK, trip_id FK, category, amount, source, is_override |
| wishlists | id PK, user_id FK, destination_id FK?, attraction_id FK?, created_at |
| reviews | id PK, user_id FK, destination_id FK, rating, body, status, created_at |
| booking_requests | id PK, user_id FK, trip_id FK?, provider_type, provider_name, start_date, end_date, guests, note, status, admin_note, created_at |
| audit_logs | id PK, actor_id FK, entity_type, entity_id, action, old_value_json?, new_value_json?, created_at |

## 8.3 Entity Relationship Summary

User 1..* Trips; Destination 1..* Attractions; Trip 1..* ItineraryDays 1..* ItineraryItems; Trip 1..* BudgetItems; User 1..* Wishlist/Reviews/BookingRequests. A destination may have many reviews and may be referenced by many trips or saved items.

## 8.4 REST API Specification

| Method | Endpoint | Auth | Purpose | Responses |
| --- | --- | --- | --- | --- |
| POST | /api/auth/register | Guest | Create account | 201 / 400 / 409 |
| POST | /api/auth/login | Guest | Start session / return token | 200 / 401 |
| GET | /api/destinations | Public | List/search/filter published catalog | 200 |
| GET | /api/destinations/:slug | Public | Destination detail | 200 / 404 |
| GET, POST | /api/wishlist | Tourist | List/add saved items | 200 / 201 |
| DELETE | /api/wishlist/:id | Tourist | Remove saved item | 204 / 404 |
| GET, POST | /api/trips | Tourist | List/create own trips | 200 / 201 |
| GET, PATCH, DELETE | /api/trips/:id | Owner/Admin | Read/edit/delete trip | 200 / 204 / 403 |
| POST | /api/trips/:id/itinerary-items | Owner | Add activity | 201 / 422 |
| PATCH | /api/itinerary-items/:id | Owner | Reorder/edit activity | 200 / 403 |
| POST | /api/trips/:id/budget/calculate | Owner | Return budget components/total | 200 |
| POST | /api/recommendations | Public/Tourist | Rule-based suggestions | 200 |
| GET, POST | /api/reviews | Public/Tourist | List approved / submit review | 200 / 201 |
| GET, POST | /api/booking-requests | Tourist | List/create own requests | 200 / 201 |
| PATCH | /api/admin/destinations/:id | Admin | Manage catalog status/content | 200 / 403 |
| PATCH | /api/admin/reviews/:id | Admin | Moderate review | 200 / 403 |
| PATCH | /api/admin/booking-requests/:id | Admin | Update request status | 200 / 403 |

## 8.5 API Conventions

JSON request/response; ISO 8601 dates; INR amounts as integer paise or decimal numbers consistently chosen by the team.

Success uses 200/201/204; validation uses 400/422; unauthenticated 401; unauthorized 403; absent resource 404; duplicate unique resource 409.

List endpoints use page, limit, sort and filter query parameters where pagination is implemented.

Error envelope: { "error": { "code": "VALIDATION_ERROR", "message": "...", "fields": { "email": "..." } } }.

# 9. Business Rules and Data Dictionary

## 9.1 Business Rules

| ID | Rule |
| --- | --- |
| BR-01 | Only published destinations and attractions are visible to guests/tourists. |
| BR-02 | Email is unique and passwords are never stored in plaintext. |
| BR-03 | Only a trip owner or Admin may read/modify that trip; only the owner may delete it unless policy says otherwise. |
| BR-04 | Trip end date must be on/after start date; itinerary day count equals inclusive date range. |
| BR-05 | A user may submit at most one active review per destination; rating is an integer 1-5. |
| BR-06 | A booking request begins Pending; allowed transitions are Pending -> Confirmed/Rejected/Cancelled, and Confirmed -> Cancelled only before start date. |
| BR-07 | Cancelled requests cannot be edited; Admin status updates require a status and optional user-safe note. |
| BR-08 | Budget total equals sum of budget-item amounts; a manual override is flagged rather than silently replacing a calculation. |
| BR-09 | Recommendation ranking uses explainable match scores; it must not claim live availability or a guaranteed price. |
| BR-10 | Content delete is blocked or soft-deleted when referenced by a trip/review; use unpublish to remove public visibility. |

## 9.2 Data Dictionary (selected)

| Field | Type / range | Definition |
| --- | --- | --- |
| users.email | string, 5-254 | Required, lowercased unique email. |
| users.role | enum | TOURIST ¦ ADMIN; default TOURIST. |
| destinations.status | enum | DRAFT ¦ PUBLISHED ¦ ARCHIVED. |
| attractions.entry_fee | decimal >= 0 | Indicative per-person price in INR. |
| trips.start_date/end_date | date | Required; end >= start. |
| trips.budget | decimal >= 0 | User target budget in INR. |
| itinerary_items.sequence | integer >= 1 | Unique within itinerary day; controls display order. |
| budget_items.category | enum | TRANSPORT ¦ STAY ¦ FOOD ¦ ACTIVITY ¦ OTHER. |
| reviews.rating | integer | Required integer from 1 through 5. |
| reviews.status | enum | PENDING ¦ APPROVED ¦ HIDDEN. |
| booking_requests.status | enum | PENDING ¦ CONFIRMED ¦ REJECTED ¦ CANCELLED. |

# 10. UI Requirements, Security, Testing and Risks

## 10.1 UI Requirements

| Screen / area | Required behavior |
| --- | --- |
| Global | Top navigation: Explore, Trips, Wishlist, profile; Admin link only for Admin. Responsive mobile menu; footer with privacy/help placeholder. |
| Home/Explore | Hero search, interest/category chips, destination cards, sorting/filter drawer, empty/error states. |
| Destination detail | Overview, gallery placeholder, attraction list, season/budget/suitability, reviews, save/create-trip CTAs. |
| Trip workspace | Trip summary, date tabs, day timeline, activity edit/reorder, budget panel, save status. |
| Authentication | Clear labels, show/hide password, inline errors, no account enumeration in reset/login messages. |
| Admin | Content table, create/edit form, publish toggle, review/request queue with filter and confirmation feedback. |

## 10.2 Security and Privacy Requirements

Hash passwords with Argon2id or bcrypt; never log passwords/tokens.

Use secure, HttpOnly, SameSite cookies for browser sessions where applicable; enforce HTTPS in deployment.

Validate types, ranges, ownership, and allowlisted enum values server-side; parameterize database queries; encode untrusted rendered content.

Apply RBAC on every protected endpoint; do not rely on hidden buttons or client role checks.

Rate limit sign-in/register endpoints in deployment; return generic authentication failures.

Keep API keys only in server environment variables; commit an .env.example without secrets.

Provide a Privacy Notice placeholder and an account/profile update path; retain only course-project data needed for the demo.

## 10.3 Testing Strategy

| Level | Coverage | Method |
| --- | --- | --- |
| Unit | Budget calculator, date/day generation, recommendation scoring, validation, authorization predicates. | Vitest/Jest or equivalent; deterministic fixtures. |
| Integration/API | Auth, authorization, CRUD, validation errors, status transitions. | Supertest/API client against test database. |
| UI/component | Forms, filter behavior, empty/error/loading states, keyboard interactions. | React Testing Library or equivalent. |
| End-to-end | Guest discovery; tourist trip creation; admin publishing/moderation. | Playwright/Cypress smoke suite or scripted demo checklist. |
| Accessibility | Keyboard-only navigation, labels, contrast, headings, focus and responsive checks. | Lighthouse/axe plus manual pass. |
| Acceptance | Every user-story criterion verified at sprint review and final demo. | Traceability matrix / test report. |

## 10.4 Risk Analysis

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Scope creep | High | High | Freeze MVP Must items after Sprint 1; move extras to backlog. |
| R-02 | External API outage/cost | Medium | Medium | Adapter interfaces, seeded data, graceful fallback. |
| R-03 | Data is inaccurate | Medium | Medium | Show “indicative” labels; admin source/date field; demo dataset review. |
| R-04 | Security mistake | High | Medium | Use proven auth library; server auth tests; secret scan. |
| R-05 | Schedule/team availability | High | Medium | Small vertical stories, pair ownership, daily blocker visibility. |
| R-06 | Complex itinerary UI | Medium | Medium | Deliver simple day lists first; defer drag/drop to enhancement. |
| R-07 | Poor mobile usability | Medium | Medium | Test at 360px each sprint; build responsive components early. |

# 11. Future Enhancements, Glossary and Appendices

## 11.1 Future Enhancements

Live provider integrations for availability, verified bookings and payments through a compliant gateway.

LLM-assisted natural-language itinerary generation with citations, guardrails, and human-editable output.

Real-time weather, transport disruption alerts, offline itinerary, multilingual content, and accessibility ratings.

Partner portal for hotels/guides, analytics dashboard, verified reviews, social sharing, and group collaborative planning.

Advanced optimization for routes, carbon-aware suggestions, and calendar synchronization.

## 11.2 Glossary

| Term | Definition |
| --- | --- |
| Acceptance criterion | Observable condition proving a user story is complete. |
| Backlog | Ordered list of all known product work. |
| Epic | Large capability split into user stories. |
| Increment | Working, potentially demonstrable product outcome at the end of a sprint. |
| RBAC | Role-Based Access Control; authorization based on assigned role. |
| Soft delete | Record remains stored but is marked unavailable instead of physically removed. |
| Story point | Relative effort/complexity estimate used by the team, not a time promise. |

## Appendix A - Requirement Traceability

| Requirements | Stories | Backlog | Sprint | Verification |
| --- | --- | --- | --- | --- |
| FR-01/02/03 | US-01 | PB-01 | Sprint 1 | Auth/API/UI tests |
| FR-04/05/06 | US-02/03 | PB-02 | Sprints 1-2 | Catalog/filter tests |
| FR-07 | US-04 | PB-03 | Sprint 2 | Wishlist tests |
| FR-08/09 | US-05/06 | PB-04 | Sprint 3 | Trip/itinerary tests |
| FR-11 | US-07 | PB-05 | Sprint 3 | Calculator tests |
| FR-10 | US-08 | PB-06 | Sprint 4 | Recommendation tests |
| FR-12/13 | US-09/10 | PB-07/08 | Sprint 4 | Workflow tests |
| FR-14/15 | US-11/12 | PB-09 | Sprint 5 | Admin/RBAC tests |
| NFR-01..10 | Cross-cutting | PB-10 | All / Sprint 5 | Quality checklist |

## Appendix B - Sample Recommendation Rule

For each published destination, initialize score = 0. Add 3 points for each matching interest, 2 if indicative daily cost is within budget/day, 2 if selected travel style/suitability matches, and 1 if season matches. Sort descending by score, then rating. Return up to five results with human-readable reason tags such as “Matches beaches and food interests” and “Within your daily budget”. This is transparent and sufficient for the MVP; it is not represented as machine intelligence or a guarantee.

## Appendix C - Implementation Handoff Checklist

Create migrations and seed at least 8 destinations and 25 attractions spanning categories.

Implement RBAC and owner checks before building admin pages.

Build vertical slices per sprint; write test cases from acceptance criteria.

Maintain README: prerequisites, environment variables, migration/seed commands, test commands, demo credentials and known limitations.

Capture sprint board, review feedback, retrospective action, screenshots, and test evidence for course submission.